## Slide 2: Agenda
1. Development of DeSCa
2. Development of DeSMoS

## Slide 3: - The EMPOWeRED Project - Educate, Monitor and Predict Outcomes With REsearch in Dengue
Empowering Patients with Dengue to Seek Evidence-Based Health Information for Self-Care Using A Gamified Patient Education Tool – the DeSCa Study
Development and Evaluation of a Dengue Self-monitoring System to Reduce Treatment Delay in Malaysia – the DeSMoS Study
Improving Dengue Severity Prognostication using Artificial Intelligence – the DeSProg Study
DeSCa
Dengue Self-Care
DeSProg
Dengue Severity Prognostication
Dengue Self-Monitoring System
DeSMoS
(7 Dec 2020 – 6 Dec 2022)

## Slide 4
Progress Update: DeSCa

## Slide 5
Development and pilot testing of the gamification-based educational tool for evidence-based dengue self-care and reduce delay in help seeking
  16 Feb – 15 May 2022 (3 months)
    Requirements
    Content – Questions bank
    Development
  16 May – 15 June 2022
    System Testing
Milestones: DeSCa

## Slide 6
To develop a mobile phone app running on the Android operating system.
The app must consist of a Dengue Learning function. There will be 7 modules (quiz - with a total of 50 questions). User will answer 1 question at a time and the correct answer will be given before moving to the next question. The gamification approach will be used (Progress bars, badges). Questions will be provided.
The app must consist of a Nearest Hospital function (google map) to allow user to find the nearest hospital.
The app must be able to link to the Dengue Hotspot (Embed the contents of the iDengue website’s map and data - details will be provided).
The app must have the FAQs page. Contents will be provided.
The app must have the Extra resources page (hyperlinks to other resources)
Admin Module (Web)
  The app must have an analytics function to summarise users score in quiz.
Requirements

## Slide 7
Progress Update: DeSMoS

## Slide 8
Development of the self-monitoring system (unified software development process)
  16 Feb – 15 May 2022
    Requirements
    Development
  16 May – 15 June 2022
    System Testing
Milestones: DeSMoS

## Slide 9
To develop a mobile phone app running on the Android operating system.
Patient Module
  The app must consist of a patient login function.
  The app must allow the patient to can key in their temperature, blood pressure, pulse rate, hemoglobin, hematocrit, white cells and platelet. These should be able to appear in chart format.
  The app must allow the patients to view their status on the dashboard.
  The app must consist of a symptom diary function that allow the patients to enter their symptoms. After the symptoms are entered, there will be an incorporated decision tree that feedback the patient to seek medical attention immediately OR safe to stay home.
  The app must consist of a checklist of self-care tasks to do. Patients need to complete daily tasks and the reminder will pop up 3 times a day. (Example, drink water, taking medicine, and etc)
Requirements

## Slide 10
Admin Module
  The app must have an analytics function to summarise patients’ data and details.
Requirements

## Slide 11
The app must have a widget-style home page (refer attachment).
The app must have DUAL language. (BM/BI)
The app must be secure, and the patient data must be protected.
Include disclaimer before using the app (must be assessed by doctor first)
Non Functional Requirements

## Slide 12
The app must be hosted and running for 2 years.
All source codes must be given to the University of Malaya team at the end of the project.
https://marvelapp.com/prototype/669g1ij/screen/80596077
https://pub.dev/packages/timelines
Others

## Slide 13
Tan Chun Fang
Tan Chun Rong
Yeow Zi Qin
Weekly Meeting with Ang Tan Fong
Development Team

## Slide 14
Basic User
  Public (DeSCa)
  Patient (DeSMoS)
    Get approval before can access
Administrador
  Register Full Name & IC
  Dashboard
  Data Export
  Approval of Dengue
Target User

## Slide 15
App Design Inspiration

## Slide 16
App Landing Page
  Access our mock-up here!

## Slide 17
Dengue Learning Quiz
  Access our mock-up here!

## Slide 18
Dengue Self-Care
  Access our mock-up here!

## Slide 19
Dengue Hotspot/Hospital Finder/Settings
  Access our mock-up here!

## Slide 20
Thank you!